## Slide 1
LEISH.MY · LAUNCH MARKETING PLAN · 90 DAYS
All Budget Tiers
One launch · October 5, 2026 · Three ways to play it
HIGH
RM 96,000
1,500 clients · 25–30 bookings/wk
MEDIUM
RM 40,000
800 clients · 15–20 bookings/wk
LOW
RM 10,000
300 clients · 6–10 bookings/wk
Full details: docs/launch-marketing-plan*.md · decks: launch-marketing-plan*.pptx

## Slide 2
TIER 1 · HIGH BUDGET
RM 96,000 — full-scale launch
Same launch date · same campaign · scaled execution — see docs/launch-marketing-plan-tiers.md for the comparison.
#BookBeautyAnywhere · #NeverDMForADate

## Slide 3
LEISH.MY · LAUNCH MARKETING PLAN · 90 DAYS
Never DM for a Date Again.
Malaysia's beauty booking marketplace — official launch October 5, 2026
TOTAL BUDGET
RM 96,000
DAY-90 TARGETS
25–30 bookings/wk · 60+ artists · 1,500 clients
LAUNCH DATE
Oct 5, 2026
Aligned with the FY26 financial forecast — Year-1 revenue RM 180–250k · 20% commission · avg booking RM 250–350

## Slide 4
EXECUTIVE SUMMARY
The Play
WHY
Beauty booking in Malaysia is broken
Clients DM 15 artists and wait days for a quote. Artists drown in DM chaos, ghosting and late payments. Nobody owns real-time MUA booking — that's Leish!'s wedge.
WHAT
A two-sided marketplace
Clients book vetted makeup artists & studios with real-time availability, instant confirmation and secure Billplz payment. Artists get portfolios, bookings, reminders and payouts.
HOW
Both sides, supply first
Recruit 30 anchor artists before Day 0 (critical path), then drive client demand through paid, KOLs, events and PR. Launch at the peak of wedding season.
Launch theme: Never DM for a date again
Artist theme: Get booked. Get paid.
Hero categories: Bridal · Hijab · Event

## Slide 5
POSITIONING
Two messages, one marketplace
TO CLIENTS
“Book Malaysia's top makeup artists & studios in minutes — real-time availability, instant confirmation, secure payment.”
TO ARTISTS & STUDIOS
“Get booked. Get paid. Your portfolio, your pricing, zero admin — we handle bookings, reminders and payments.”
WHAT THE PLATFORM ALREADY HAS — USE IT
Instant booking + Billplz payments
Real-time availability & reviews
Artist/studio profiles with portfolios
Rewards + Leish+ (RM29/mo) upsell
WhatsApp booking flow
Brevo email (hello@leish.my)
GA4 + Meta Pixel installed
Artist shareable profile links

## Slide 6
TIMELINE
Four phases, one launch
PHASE 0 · PRE-LAUNCH
Aug 10 – Oct 4
Waitlist live with RM30 offer
Recruit 30 anchor artists (concierge)
Teaser social 3x/wk + countdown
GA4/Pixel events + Brevo sequences
PHASE 1 · LAUNCH WEEK
Oct 5 – 11
“Never DM for a date again” campaign
KL launch pop-up + press event
Wave 1: 8–12 micro KOLs
Meta + Google paid ON, PR out
PHASE 2 · WEDDING SEASON
Oct 12 – Dec 31
Wave 2 KOLs + client UGC
Referral program live (Day 30)
Wedding expos + hijab push
B2B corporate + Leish+ pilot
PHASE 3 · REVIEW
Jan 2027
Score vs Day-90 targets
Cohort/LTV analysis
Q1'27 plan + expansion cities

## Slide 7
NORTH-STAR METRIC: COMPLETED BOOKINGS PER WEEK
Day-90 Targets
1,500
Registered clients
60+
Active artists & studios
25–30
Bookings / week
RM 7–9k
GMV / week
≤ RM 20
Client CAC (paid)
2.5–3.5x
Blended ROAS
KPI | Pre-launch | Day 30 | Day 60 | Day 90
Waitlist / clients | 2,000 waitlist | 600 | 1,000 | 1,500
Weekly bookings | — | 12 | 20 | 25–30
Commission revenue / wk (20%) | — | RM 700 | RM 1,200 | RM 1,500–1,800
Email list | 2,500 | 4,000 | 5,000 | 6,000
Social following | 3,000 | 6,000 | 8,000 | 10,000

## Slide 8
RM 96,000 · 90 DAYS
Budget Breakdown
Meta ads (IG + FB, incl. retargeting)
RM 29,000
30%
Influencers / KOLs (2 waves, 16–18 creators)
RM 24,000
25%
Google Search + PMax
RM 12,000
13%
Events — launch pop-up + wedding expos
RM 12,000
13%
TikTok ads (Spark on creator content)
RM 6,000
6%
Artist acquisition (ads + webinar)
RM 6,000
6%
Community / campus seeding
RM 4,000
4%
PR & media kit
RM 3,000
3%
Payback logic: blended CAC RM20 → client LTV RM 90–150 (2–3 bookings × RM 300 × 20%). CAC pays back in 1–2 bookings. Kill or scale by ROAS weekly — this is a growth test, not a burn.

## Slide 9
CHANNEL MIX
Owned · Paid · Earned
OWNED — foundation
Instagram — 4–5 posts + 10 stories + 2 reels / wk
TikTok — 3–4 UGC-style reels / wk
Facebook + bridal/beauty groups — daily participation
Email (Brevo) — lifecycle sequences + 2 newsletters/mo
WhatsApp API — confirmations, reminders, broadcasts
SEO — 2 blogs/mo on /inspiration + /events
Artist share links — every artist recruits clients
PAID — RM 47k
Meta (IG+FB) RM 24k — bridal/beauty interest stacks, KL-Selangor, 20–40
Google RM 12k — high-intent: “bridal makeup KL”, “MUA near me”
TikTok RM 6k — Spark Ads on creator content
Retargeting RM 5k — visitors, waitlist & cart abandoners, RM30 creative
Artist-side ads — target working MUAs (“switch from DM chaos”)
EARNED + COMMUNITY — RM 43k
2 KOL waves — 16–18 micro/mid creators, flat + booking-code commission
1–2 wedding expos + KL launch pop-up (glam bar)
PR — SAYS, The Star, Malay Mail, NST, wedding blogs
Giveaways in bridal FB groups
Campus pop-ups — Cyberjaya (MMU, Limkokwing, UPM area)
Free “grow your MUA business” webinar (Nov)

## Slide 10
LOCK BEFORE DAY 0
Launch Offers & Promotions
CLIENT SIDE (DEMAND)
LEISH30
RM30 off first booking · cap 300 · valid to Day 30
Early-bird bonus
Waitlist members get RM30 + priority access
Refer-a-friend
RM20 credit each · live from Day 30
ARTIST SIDE (SUPPLY)
Free 3-month Pro listing
Normally RM 200–500/mo · cap 50 artists
0% commission, first 10 bookings
vs standard 20% · cap 30 artists
Artist referral
RM100 + featured slot when referee hits 5 bookings
⚠ Pre-launch dev task: verify promo-code / credit support in admin. If unsupported, use UTM + support-issued credits and log a dev task before Aug 24.

## Slide 11
FIRST 12 WEEKS
Content Calendar — Highlights
Week | Theme | Hero content | Campaign
W1 · Aug 10 | Tease | Founder story reel — “Why we built Leish!” | Waitlist open
W2 | Artist spotlight | “Meet the artist” carousels ×3 | Artist recruitment
W3 | Pain-point comedy | “POV: DM-ing 15 MUAs for your wedding date” | Waitlist
W4 | Education | Bridal makeup cost guide KL 2026 | Waitlist
W5 | Proof | Beta client before/after + testimonial | Waitlist
W6 | Countdown | “Leish! launches Oct 5” series | Launch hype
W7 · Oct 5 | LAUNCH WEEK | Event content, KOL posts, LEISH30 code | DAY 0
W8 | Social proof | UGC roundup + first bookings | Post-launch
W9 | Hijab series | Hijab MUA directory + looks | Community
W10 | Wedding season | “Book your wedding MUA now” urgency | Paid push
W11 | Referrals | Refer-a-friend launch creative | Referral
W12 | Festive prep | CNY / Raya early-bird booking | Festive
Evergreen SEO (2/mo): “Best Bridal Makeup Artists in KL & Selangor 2026” · “How Much Does Bridal Makeup Cost in Malaysia?” · “Hijab Makeup Looks for Weddings” · “10 Questions to Ask Your MUA”

## Slide 12
WATCH WEEKLY
Risks & Mitigations
Risk | L | I | Mitigation
Not enough artists at launch | Med | High | Concierge recruitment from T-6; 30-artist gate — delay Day 0 if short
Demand lags supply (artists churn) | Med | High | Weekly zero-booking check; demand ads + featured rotation; commission-free period
Checkout friction (Billplz) | Med | High | Track booking_started→completed; A/B deposit vs full payment; WhatsApp assist
KOL underperformance | Med | Med | 60/40 flat + booking commission; test 4 in wave 1 before wave-2 spend
Promo abuse (RM30 codes) | Med | Low | One code per account; cap 300; fraud flag on repeat emails
SEO ramp too slow | High | Low | Content engine from Day 1; treat SEO as 6-month play; rely on paid + social at launch
Traffic spike / infra | Low | High | Launch-ready ✅; load-test /artists + /bookings; UPSTASH Redis in prod
Guardrails: artists idle 14+ days · no-show/cancellation <15% · artist response <4 hrs · search→booking ≥2%

## Slide 13
30-DAY LAUNCH CHECKLIST
Owner Matrix
Aug 10
Confirm launch date + sign-off on plan
Aug 17
Hire/assign marketing lead + content creator
Aug 24
Waitlist page live + RM30 offer configured
Aug 24
GA4 + Meta events verified (10 events)
Aug 31
Brevo sequences + UTM scheme live
Sep 21
Media kit + press release drafted
Sep 21
KOL wave 1 contracted (8–12)
Sep 21
Launch pop-up venue + invite list
Sep 28
30 anchor artists recruited (gate!)
Sep 28
Paid campaigns live (test) → full Oct 5
Oct 5
DAY 0 — official launch
Nov 4
Referral live · wedding expo booked · Day-30 review
Dec 4
Leish+ pilot to top clients
Jan 4
Day-90 review + Q1'27 plan

## Slide 14
CLOSE BY AUG 10
Open Questions for the Founder
1
Confirm launch date
Oct 5, 2026 proposed — first Monday after Hari Malaysia week, peak wedding season.
2
Budget sign-off
RM 96,000 / 90 days, drawn from seed runway per financial forecast.
3
Promo-code system
Does admin support codes/credits, or is a dev task needed before Aug 24?
4
Marketing owner
In-house hire vs agency vs founder-led with this plan as the ops doc — #1 dependency.
5
Brand assets
IG/TikTok/FB handles (@leish.my?), logo kit, press photos.
6
Leish+ timing
Keep RM29/mo pilot internal for 90 days; public in Q1'27 (recommended).
7
Legal & compliance
PDPA consent on waitlist capture + contest T&Cs before any giveaway.

## Slide 15
WEEKLY DASHBOARD, EVERY MONDAY
Measurement & Attribution
EVENTS TO VERIFY (GA4 + META)
waitlist_signup
sign_up
search
view_artist
booking_started
booking_completed (value = booking value)
payment_success
artist_application_started
share_link_clicked
WEEKLY DASHBOARD SECTIONS
Growth — waitlist, signups, artists, bookings, GMV, commission
Funnel — search → artist view → booking_start → complete
Paid — spend, ROAS, CAC, CPM/CPC by channel
Quality — no-show, cancellation, avg rating, repeat rate
Content — email list, opens/clicks, reach, top posts
ATTRIBUTION
UTM on every outbound link — source / medium / campaign / term / content (scheme in plan Appendix C). Capture source at signup. Report: bookings & CAC by channel.

## Slide 16
Ready to glow.
Full plan: docs/launch-marketing-plan.md · Summary: docs/launch-marketing-plan-summary.md
Next step: close the 7 blockers by Aug 10, then execute the 30-day checklist.
#BookBeautyAnywhere · #NeverDMForADate · Your Beauty, Perfected.

## Slide 17
TIER 2 · MEDIUM BUDGET
RM 40,000 — lean launch
Same launch date · same campaign · scaled execution — see docs/launch-marketing-plan-tiers.md for the comparison.
#BookBeautyAnywhere · #NeverDMForADate

## Slide 18
LEISH.MY · LAUNCH MARKETING PLAN · 90 DAYS
Medium Budget
Never DM for a Date Again. — official launch October 5, 2026
TOTAL BUDGET
RM 40,000
DAY-90 HEADLINE
800 clients · 40–45 artists · 15–20 bookings/wk
LAUNCH DATE
Oct 5, 2026
Founder + one part-time marketer. Co-hosted pop-up launch, one micro-KOL wave, Meta + narrow Google. Lean execution, same wedding-season timing.

## Slide 19
EXECUTIVE SUMMARY
The Play — Medium Budget
FOCUS
Lean paid, high intent
Meta RM 12k + Google RM 4k (brand + top-10 keywords). No TikTok ads. Retargeting gets 20% of Meta budget. Every ad set gated at 2x ROAS after 2 weeks.
STYLE
Co-hosted pop-up launch
Partner studios host the venue; Leish! brings booking tech + offers. One wedding expo OR pop-up — decide by lead-cost projection by Sep 15.
GROWTH LOOP
Commission-heavy KOLs
6–8 micro creators (10k–50k), 50% flat / 50% booking-code commission (10% of GMV) so they self-motivate. One wave, then referral program from Day 30.
Artist gate before Day 0: 25 bookable artists by Sep 28 · Campaign: Never DM for a date again · Hero categories: Bridal · Hijab · Event

## Slide 20
RM 40,000 · 90 DAYS
Budget Breakdown
Meta ads (IG + FB, incl. 20% retargeting)
RM 12,000
30%
KOLs — 1 wave, 6–8 micro (10k–50k)
RM 10,000
25%
Events — 1 co-hosted pop-up OR 1 wedding expo
RM 6,000
15%
Google Search (brand + top-10 keywords)
RM 4,000
10%
Community / campus seeding
RM 3,000
8%
Artist acquisition (concierge + referral)
RM 3,000
8%
PR (direct pitching), design & tools
RM 2,000
5%
Payback logic: CAC ≤ RM 25 → client LTV RM 90–150 (2–3 bookings × RM 300 × 20%). Payback in 1–2 bookings; ROAS gate ≥ 2.5x.

## Slide 21
NORTH-STAR METRIC: COMPLETED BOOKINGS PER WEEK
Day-90 Targets
800
Registered clients
40–45
Active artists & studios
15–20
Bookings / week
RM 4.5–6k
GMV / week
≤ RM 25
Client CAC (paid)
≥ 2.5x
Blended ROAS
PROGRESSION
KPI | Pre-launch | Day 30 | Day 60 | Day 90
Waitlist / clients | 1,000 waitlist | 300 | 550 | 800
Weekly bookings | — | 6–8 | 12 | 15–20
Commission / wk (20%) | — | RM 400 | RM 700 | RM 900–1,200
Email list | 1,500 | 2,000 | 2,500 | 3,000
Social following | 1,500 | 2,500 | 3,800 | 5,000

## Slide 22
TIMELINE
Four phases
PHASE 0 · PRE-LAUNCH
Aug 10 – Oct 4
Green-light Aug 10
Waitlist live Aug 31 (RM30 offer)
25 anchor artists, concierge
Teaser content 2x/wk
KOLs contracted by Sep 21
Paid test Sep 28
PHASE 1 · LAUNCH WEEK
Oct 5 – 11
Co-hosted pop-up with partner studios
6–8 micro KOLs post
Direct-journalist PR pitch
Meta + Google full ON
LEISH30 live
PHASE 2 · WEDDING SEASON
Oct 12 – Dec 31
Referral program Day 30 (RM15/RM15)
1 expo booth OR 2 campus pop-ups
Hijab community push (Nov)
B2B light — 2–3 pitches
1 blog/mo SEO
PHASE 3 · REVIEW
Jan 2027
Score vs Day-90 targets
≥12 bookings/wk + CAC ≤ RM 25 →
upgrade to High for CNY
else fix or downgrade

## Slide 23
CHANNEL MIX
Owned · Paid · Earned
OWNED — FOUNDATION
IG — 3–4 posts + 7 stories + 1 reel / wk
TikTok — 2 reels / wk (repurposed)
FB + bridal/beauty groups — daily
Email (Brevo) — sequence + 1 newsletter/mo
WhatsApp — confirmations + monthly broadcast
SEO — 1 blog/mo on /inspiration + /events
Artist share links — always-on loop
PAID — RM 16K
Meta RM 12k — bridal/beauty stacks, KL-Selangor, 20–40
Retargeting = 20% of Meta budget
Google RM 4k — brand + top-10 high-intent keywords
No TikTok ads at this tier
Kill any ad set <2x ROAS after 2 weeks
EARNED + COMMUNITY — RM 19K
6–8 micro KOLs — 50/50 flat + booking commission
1 co-hosted pop-up OR 1 wedding expo
2 campus pop-ups — Cyberjaya (MMU, Limkokwing)
Direct PR pitch — SAYS, The Star, Malay Mail
Bridal FB group giveaways (RM 500)

## Slide 24
LOCK BEFORE DAY 0
Launch Offers & Promotions
CLIENT SIDE (DEMAND)
LEISH30
RM30 off first booking · cap 150 · valid to Day 30
Early-bird bonus
Waitlist members get RM30 + priority access
Refer-a-friend
RM15 credit each · live from Day 30
ARTIST SIDE (SUPPLY)
Free 3-month Pro listing
Normally RM 200–500/mo · cap 30 artists
0% commission, first 10 bookings
vs standard 20% · cap 20 artists
Artist referral
RM100 + featured slot on referee's 5th booking
⚠ Pre-launch dev task: verify promo-code / credit support in admin before Aug 24 (same as High tier).

## Slide 25
WATCH WEEKLY
Risks & Mitigations
Small team = content slippage
Batch content weekly (2 blocks/wk); templates; outsource design per-asset.
Only 1 KOL wave
Commission-heavy 50/50 deals; secure 2-month UGC rights in contracts.
Thin paid budget
Kill <2x ROAS ad sets after 2 weeks; 20% of Meta budget to retargeting.
Artist gate not met (25)
Start concierge Aug 31; fallback: extend free Pro to 6 months.
Pop-up vs expo choice
Decide by lead-cost projection; book by Sep 15.
Guardrails: artists idle 14+ days · no-show <15% · artist response <4 hrs · search→booking ≥2%

## Slide 26
OWNER CHECKLIST + UPGRADE PATH
Execute · Measure · Decide
30-DAY CHECKLIST
Aug 10
Confirm date + budget
Aug 24
Part-time marketer hired
Aug 31
Waitlist + RM30 offer live
Sep 21
KOL wave contracted (6–8)
Sep 28
25 anchor artists (gate!)
Oct 5
DAY 0 — launch
UPGRADE / DOWNGRADE
Upgrade
Day-60: ≥12 bookings/wk + CAC ≤ RM 25 + artist retention ≥ 80% → scale to High (RM 96k) for CNY season.
Downgrade
Day-30: paid CAC > RM 35 → cut Google + half of Meta; shift to community channels.
REMAINING CHECKLIST
Nov 4
Referral live · Day-30 review
Dec 4
Day-60 checkpoint → upgrade decision
Jan 4
Day-90 review + Q1'27 plan
GA4/Meta events verified Aug 31 · paid test Sep 28 → full Oct 5 · pop-up/expo locked by Sep 15.

## Slide 27
Growth, with discipline.
Full plan: docs/launch-marketing-plan-medium.md · Tiers: docs/launch-marketing-plan-tiers.md
Next step: close the 5 tier risks and execute the 12-item checklist; Day-60 checkpoint decides upgrade to High.
#BookBeautyAnywhere · #NeverDMForADate · Your Beauty, Perfected.

## Slide 28
TIER 3 · LOW BUDGET
RM 10,000 — bootstrap proof
Same launch date · same campaign · scaled execution — see docs/launch-marketing-plan-tiers.md for the comparison.
#BookBeautyAnywhere · #NeverDMForADate

## Slide 29
LEISH.MY · LAUNCH MARKETING PLAN · 90 DAYS
Low Budget (Bootstrap)
Never DM for a Date Again. — official launch October 5, 2026
TOTAL BUDGET
RM 10,000
DAY-90 HEADLINE
300 clients · 25 artists · 6–10 bookings/wk
LAUNCH DATE
Oct 5, 2026
Founder-led quiet launch. Community, artist network, referrals and barter — near-zero paid. The goal is proof of unit economics, not scale.

## Slide 30
EXECUTIVE SUMMARY
The Play — Low Budget (Bootstrap)
FOCUS
Proof, not scale
Hit consistent weekly bookings at CAC ≤ RM 15 and artist retention ≥ 80% → unlock the Medium plan (RM 40k) for Q1'27 CNY season.
STYLE
Quiet soft launch
No event, no paid splash: waitlist email + organic posts + LEISH30 on Oct 5. Growth via bridal FB groups, campus and co-hosted pop-up.
GROWTH LOOP
People over ads
Artist share links (built into the product), referral from Day 1, nano-KOL barter, UGC contests. RM 2.5k retargeting only — no prospecting.
Artist gate: 20 bookable artists by Sep 28 · Offers: LEISH30 cap 100 · Free 6-month Pro for artists (compensates for lower traffic)

## Slide 31
RM 10,000 · 90 DAYS
Budget Breakdown
Community & events (co-hosted pop-up, campus, giveaways)
RM 3,000
30%
Meta ads — retargeting only (from week 2)
RM 2,500
25%
Nano KOLs — barter + commission (no big flat fees)
RM 1,500
15%
Artist acquisition (referral fees RM100 × 10)
RM 1,000
10%
Tools & design (Canva Pro, stock, ad tools)
RM 1,000
10%
Contingency
RM 1,000
10%
Payback logic: Organic-heavy CAC ≤ RM 15 → LTV RM 90–150 = 6–10x LTV:CAC. Paid is retargeting-only (closing), never prospecting, at this scale.

## Slide 32
NORTH-STAR METRIC: COMPLETED BOOKINGS PER WEEK
Day-90 Targets
300
Registered clients
25
Active artists & studios
6–10
Bookings / week
RM 1.8–3k
GMV / week
≤ RM 15
Blended CAC (organic-heavy)
1,200
Email list
PROGRESSION
KPI | Pre-launch | Day 30 | Day 60 | Day 90
Waitlist / clients | 400 waitlist | 120 | 220 | 300
Weekly bookings | — | 3–4 | 5–7 | 6–10
Commission / wk (20%) | — | RM 180 | RM 300 | RM 360–600
Email list | 600 | 800 | 1,000 | 1,200
Social following | 600 | 1,200 | 1,800 | 2,500

## Slide 33
TIMELINE
Four phases
PHASE 0 · PRE-LAUNCH
Aug 10 – Oct 4
Green-light Aug 10
Waitlist live Sep 7 (RM30 offer)
20 anchor artists, founder concierge
Founder content 3x/wk
No paid before Day 0
PHASE 1 · SOFT LAUNCH
Oct 5 – 11
Quiet launch: waitlist email + organic
LEISH30 live (cap 100)
Referral live Day 1 (RM15/RM15)
Pitch 5 wedding bloggers (free)
PHASE 2 · COMMUNITY GROWTH
Oct 12 – Dec 31
Bridal FB groups daily (value posts)
1 co-hosted pop-up (RM 1.5k)
Nano-KOL barter + UGC contest
1 blog/mo long-tail SEO
PHASE 3 · CHECKPOINT
Jan 2027
≥8 bookings/wk + CAC ≤ RM 15 +
artist retention ≥ 80% →
move to Medium (RM 40k)
for Q1'27 CNY season

## Slide 34
CHANNEL MIX
Owned · Paid · Earned
OWNED FIRST — ~85% OF THE WORK
IG — 3 posts + daily stories + 1 reel / wk
TikTok — 1–2 founder reels / wk
FB + bridal/beauty groups — daily, value-first
Email (Brevo) — sequence + 1 newsletter/mo
Artist share links — the #1 acquisition loop
Founder LinkedIn — weekly build-in-public posts
SEO — 1 long-tail blog/mo
PAID — RM 2.5K
Meta retargeting only, from week 2
Audiences: site visitors + waitlist abandoners
Creative: RM30 offer
No Google · No TikTok ads · No prospecting
Pause <1.5x ROAS after 2 weeks
EARNED + COMMUNITY — RM 5.5K
Nano KOLs (2k–20k) — barter + 10–15% of GMV
Ambassador program — top 10 clients, RM50/mo
1 co-hosted pop-up with partner studio
1 campus pop-up (Cyberjaya)
Bridal FB group giveaways (RM 500)
UGC contest — 5 × RM50 vouchers monthly

## Slide 35
LOCK BEFORE DAY 0
Launch Offers & Promotions
CLIENT SIDE (DEMAND)
LEISH30
RM30 off first booking · cap 100 · valid to Day 30
Refer-a-friend
RM15 credit each · live from Day 1
UGC contest
5 × RM50 vouchers · monthly
ARTIST SIDE (SUPPLY)
Free 6-month Pro listing
Normally RM 200–500/mo · cap 25 artists
0% commission, first 10 bookings
vs standard 20% · cap 15 artists
Artist referral
RM100 on referee's 5th booking · cap 10
⚠ Pre-launch dev task: verify promo-code / credit support in admin before Sep 7 (same as other tiers).

## Slide 36
WATCH WEEKLY
Risks & Mitigations
Demand too slow → artists churn
Free 6-month Pro; celebrate every booking publicly; weekly artist check-ins.
Founder bandwidth
2 batch content days/wk; templates; hire part-time helper from contingency if bookings justify.
No PR / low visibility
FB groups + campus + barter nano-KOLs; accept slower ramp — this tier buys proof, not reach.
Paid waste at tiny budget
Retargeting only; pause <1.5x ROAS after 2 weeks.
Promo abuse
One code per account; cap 100 redemptions.
Guardrails: artists idle 14+ days · no-show <15% · artist response <4 hrs · paid cost per booking < RM 40

## Slide 37
OWNER CHECKLIST + UPGRADE PATH
Execute · Measure · Decide
30-DAY CHECKLIST
Aug 10
Confirm date + budget
Sep 7
Waitlist + RM30 offer live
Sep 21
5 wedding bloggers pitched
Sep 28
20 anchor artists (gate!)
Oct 5
DAY 0 — soft launch
Oct 12
Retargeting ON (week 2)
UPGRADE / DOWNGRADE
Upgrade
Day-60: ≥8 bookings/wk + CAC ≤ RM 15 + artist retention ≥ 80% → move to Medium (RM 40k) for Q1'27 CNY season.
Hold
Day-90 GMV/wk < RM 1,500 → diagnose supply/checkout/demand before spending more.
REMAINING CHECKLIST
Nov 10
Co-hosted pop-up
Dec 4
Day-60 checkpoint
Jan 4
Day-90 review → upgrade decision
GA4/Meta events verified Sep 7 · referral live Oct 5 · founder batches content Mon + Thu.

## Slide 38
Prove it first.
Full plan: docs/launch-marketing-plan-low.md · Tiers: docs/launch-marketing-plan-tiers.md
Next step: run the 10-item founder checklist; the Day-60 checkpoint decides whether Leish! earns the Medium budget for CNY season.
#BookBeautyAnywhere · #NeverDMForADate · Your Beauty, Perfected.

## Slide 39
Pick a tier. Launch Oct 5.
Decision path: Low proves economics → Medium grows it → High captures wedding season. Close the 7 blockers by Aug 10.
#BookBeautyAnywhere · #NeverDMForADate · Your Beauty, Perfected.